## Slide 1: Automation Test Plan

## Slide 2: Attendees
S. No | Name | Role Description | Signature
1 | Louise Collins | Principal Technical Engineer | 
2 | Ciara Marmion | Principal Technical Engineer | 
3 | Krishnaveni Palanivel | Automation Test Lead | 

## Slide 3: Purpose Of The Document
To define the Test Plan for DOM Web Application
This document covers the Automation framework which is considered for DOM Web Application.

## Slide 4: Test Scope
In Scope
DOM Web Application - Single Page
Buttons Validations
Table Validations
Link: https://the-internet.herokuapp.com/challenging_dom
Out Of Scope
To edit/delete Table fields in the Web application
Answer Field validation
Other than the Dom Web Page

## Slide 5: RAID – DOM Web Application
S. No | Description | Type | Action Owner | Comments
1 | Singe Page – DOM Web application is considered for Test Automation scope | Assumption | Krishnaveni P | 
2 | Edit/Delete buttons are not working and these are considered as out of Scope | Assumption | Krishnaveni P | 
3 | Unable to validate the answer field as we are not aware of the logic behind the value generated | Assumption | Krishnaveni P | 

## Slide 6: Automation Tools and Framework
Cucumber – BDD(Behavioural Driven Development)
Gherkin Language
Selenium with Python
IDE – Pycharm
Repository – GitHub
CI/CD Integration - Jenkins

## Slide 7: Test Automation Approach
Finalize the Scope
  Automation Team will connect with Manual Team during Test Design Phase and finalise the scenarios for Automation Development based on Business priorities and requirements
  Automation Team will do the feasibility checks and finalise the Scope for Automation
Early Automation
  If Early Automation is possible, Automation team will pick those finalised scenarios and complete the script development during Test design Phase itself.
  Once the script development is completed, directly Automation scripts will be used in Test execution phase
  Manual Test Execution is not required when early Automation is completed

## Slide 8: Test Automation Approach
Backlog Updates
  If early automation is not possible then finalised Scenarios will be added to the Automation backlog
  Automated Scripts will be developed for the Backlog scenarios based on the priorities.

## Slide 9: Test Automation Approaches - CI/CD
Design
Design the Automated Test scripts
Configure
Configure Build Server with Test environment details in Test management Tool (Azure DevOps/Jira)
Configure
Configure the Pipeline setup with Automated Test scripts in Test management tool
Trigger
If any code is deployed to test system, Build server will trigger to start the execution of automated Test cases which are configured in the Pipeline
Results
Once the Test execution is completed, results will be stored in the Repository

## Slide 10: Automation Approach – Risk Based Model
Need to maintain two different Automation Packs – Base pack and Regression Pack
During Automation feasibility checks, need to identify the scenarios for Base Pack and Regression Pack
Base Pack will cover the scenarios which must be run for every release and it will be configured for CI/CD Execution
All the Scenarios from Regression Pack may not be required to run for all the releases.
Impact analysis is required to identify the scenarios which has impact on the specific release
Base Pack and Impacted scenarios will be run for the release.

## Slide 11: Sign Off
S. No | Name | Role Description | Signature
1 | Louise Collins | Principal Technical Engineer | 
2 | Ciara Marmion | Principal Technical Engineer | 
3 | Krishnaveni Palanivel | Automation Test Lead | 

## Slide 12: Thank you!!